MALE UAV Aero Piston Engine Digital Twin

Production Deployment & Enterprise Defense Integration Roadmap
Phased Transition Matrix (MVP -> Defense Standard)

# 1. Executive Summary & Strategic Objectives

This roadmap defines the structured engineering transition from the current hackathon MVP baseline to a fully certified, air-gapped, defense-grade digital twin platform for MALE UAV operations in accordance with DRDO and Indian Armed Forces operational standards.

# 2. Phased Deployment Timeline & Milestone Matrix

| Phase & Timeline | Key Milestones | Core Deliverables | Target Environment |
| --- | --- | --- | --- |
| Phase 1: MVP Baseline (Current / Complete) | 5 microservices operational, MongoDB Atlas logging, SHA-256 model hashes, CAN XOR checksums, Scenario Simulator. | Local multi-service launcher, FastAPI Swagger docs, 11-test verification script. | Local Dev / Demo Sandbox |
| Phase 2: Short-Term (0 - 3 Months) | Dockerization, Kubernetes Helm charts, OAuth2 / JWT Role-Based Access Control (RBAC). | Docker Compose configuration, CI/CD pipeline via GitHub Actions, Prometheus + Grafana dashboards. | Staging / Cloud Testbed |
| Phase 3: Medium-Term (3 - 9 Months) | Hardware-in-the-Loop (HIL) SocketCAN integration, AUTOSAR SecOC implementation, mTLS. | Peak-CAN hardware interface drivers, mTLS client certs, air-gapped local MongoDB Enterprise cluster. | Ground Test Rig / HIL Lab |
| Phase 4: Defense Production (9 - 18 Months) | Hardware Security Module (HSM / TPM 2.0) keys, Edge AI quantization (TensorRT), MIL-STD-810H cert. | Airborne flight computer binary, Deep Learning Bus IDS, DRDO defense certification compliance. | Operational UAV GCS & Flight Unit |